# ERP Phase 2 – Steering Committee – Notes

Attendees: Robert Hale (sponsor), Nadia Petrova (programme manager), Kwame Asante (finance lead), Lucy Zhang (change manager)

Overall status: Phase 2 is amber.

The inventory module data load failed in the last test cycle because the unit-of-measure codes do not match.

Nadia said that if the finance team cannot release staff for training in November, go-live readiness is at risk.

The committee approved an extra two weeks of hypercare after go-live.

Phase 2 go-live depends on the hardware vendor upgrading the warehouse scanners.

The plan assumes no change freeze over the holiday period.

Actions

| Action | Owner | Due |
| --- | --- | --- |
| Fix the unit-of-measure mapping and rerun the load | Kwame Asante | 2026-11-04 |
| Agree a training release plan with finance managers | Lucy Zhang | 2026-11-09 |
| Confirm the scanner upgrade date with the vendor | Nadia Petrova | Not set |